Project Description

Our group is building a small serverless system on AWS that analyzes images automatically. When an image is uploaded to an S3 bucket, a Lambda function runs and sends the file to Amazon Rekognition for label detection. The function stores the results in DynamoDB and writes logs to CloudWatch.

The goal is to build a small serverless, event-driven workflow that shows how AWS services connect to each other. We chose this design because it’s realistic, easy to test, and uses a service (Rekognition) that wasn’t covered in class.

AWS Services and Expected Costs

We plan to use the following AWS services:

- Amazon S3 – stores uploaded images and triggers the workflow

- AWS Lambda – processes each image

- Amazon Rekognition – performs image label detection

- Amazon DynamoDB – stores the analysis results

- Amazon CloudWatch – logs and monitoring

- AWS IAM – roles and permissions

Our cost estimate is based on low-volume testing and will be included as a PDF export from the AWS Pricing Calculator, attached separately as required.

See Appendix A for the full AWS Pricing Calculator report.

Project Schedule (Due June 11)

May 27 – June 1

- Finalize architecture

- Create S3 bucket and IAM roles

- Build initial Lambda function

- Test S3 → Lambda trigger

June 2 – June 5

- Add Rekognition integration

- Write DynamoDB output logic

- Configure CloudWatch logging

- Begin Terraform or other infrastructure files

- Start README and documentation

June 6 – June 9

- Full end-to-end testing

- Fix errors and permissions

- Finalize GitHub-ready files

- Export AWS cost calculator PDF

June 10 – June 11

- Final cleanup

- Complete Statement of Work

- Submit project

| Name | Signature | Date |
| --- | --- | --- |
| Marianne Crow | Marianne Crow | 6/2/2026 |
| Beau Trim | Beau Trim | 6/2/2026 |
| Ricky Naffziger | Ricky Naffziger | 6/2/2026 |